Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-5839 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction from Database | USN-1 | As a Student, I can dataset was downloaded from the Kaggle website, Extracted and then loaded the dataset into tableau. | 2 | High | Rahul Kumawat |
| Sprint-1 | Data Preparation | USN-2 | As a Student, I can Data Cleaning and transform data Field Renaming and Final Formatting Prepare data for visualization. | 3 | High | Rahul Kumawat |
| Sprint-1 | Data Visualization | USN-3 | As a Student, I can view the Count of Transformed Housing Data and the Average Sale Prices. | 3 | High | Rahul Kumawat |
| Sprint-1 | Data Visualization | USN-4 | As a Student, I can Area of House from Basement (in sqft.) and Total Sales by Years Since Renovation. | 3 | High | Rahul Kumawat |
| Sprint-1 | Dashboard Visualization and Story | USN-5 | As a Student, I can Comprehensive House Price Analysis Dashboard Visualizing Market Trends: An Analysis of Sale Prices and Features using Tableau Story | 3 | High | Rahul Kumar Gurjar |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-2 | Data Performance Testing | USN-6 | As a Student, I can Check Number in Visualization and Graphs Utilization of Filters. | 5 | High | Rahul Kumawat |
| Sprint-2 | Trend Analysis | USN-7 | As a Student, I can compare sale prices with house features to identify market trends. | 5 | Medium | Rahul Kumawat |
| Sprint-2 | Renovation Analysis | USN-8 | As a Student, I can analyse total sales by years since renovation. | 3 | Medium | Rahul Kumawat |
| Sprint-2 | Report Analysis | USN-9 | As a Student, I can use dashboard Visualization insights to support housing market decisions. | 5 | Medium | Rahul Kumar Gurjar |
| Sprint-2 | Publishing | USN-10 | Publish Proper Project File in Tableau. | 2 | Medium | Rahul Kumawat |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 3 Days | 1 July 2026 | 3 July 2026 | 14 | 3 July 2026 |
| Sprint-2 | 20 | 3 Days | 4 July 2026 | 6 July 2026 | 20 | 6 July 2026 |

Velocity:

Total Story Points:

Sprint 1 = 14

Sprint 2 = 20

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points = 14+20=34

No. of Sprints = 2

Velocity = 34/2

17(Story Points per Sprint)

My team’s velocity is 17 Story Points per Sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/